# AI Employees OS — Session Report

Master Coordinator Agent + Tooling + Verification Pass

# Scope

This session implemented a Master Coordinator agent that decomposes compound requests and delegates sub-tasks to specialist agents, added quotation and reminder tools, wrote unit and database tests, and closed with a verification pass that found and fixed a guardrails allowlist gap.

# 1. Master Agent & Delegation

app/ai/agents/master_agent.py — Master Coordinator agent (AI Manager); exposes only the delegate_task tool; specialist roster generated live from ALL_AGENTS.

app/ai/tools/delegate_tools.py — delegate_task tool; lazily imports run_agent to avoid circular imports; rejects self-delegation and unknown agent keys.

app/ai/agents/__init__.py — registers MASTER_AGENT into ALL_AGENTS / agent_by_key.

app/ai/tools/__init__.py — central tool registry with get_tool/execute_tool/tool_definitions; delegate_tools wired in.

app/ai/engine.py — generic run_agent loop (MAX_STEPS=6 per invocation) executes every tool through executor.run; no delegation-specific code was required.

# 2. Quotation & Reminder Tools

app/ai/tools/invoice_tools.py — added create_quotation (subtotal/total computation) and generate_quotation_pdf_tool (PDF + storage registration, best-effort).

app/ai/tools/reminder_tools.py — create_reminder and list_reminders.

Wired into the accountant agent (quotation tools) and the sales agent (reminder tools).

# 3. Tests

tests/test_master_agent.py — 6 tests: registration, delegation validation (rejects master/unknown keys), valid delegation calls run_agent, sub-agent failure wrapping, and a full master turn with two real delegations through executor.run.

tests/test_quotation_reminder_tools.py — 3 DB tests: quotation totals + PDF, reminder CRUD, and an end-to-end executor.run reminder test (guardrails proof).

# 4. Verification Pass & Fixes

Guardrails gap (REAL): the 5 new tools were registered but absent from _SAFE_TOOL_NAMES, so executor.run would have silently rejected them. Fixed by adding delegate_task, create_quotation, generate_quotation_pdf_tool, create_reminder, list_reminders to the allowlist.

Single execution path confirmed: engine -> executor.run (guardrails + per-agent allowlist) -> execute_tool -> handler. No duplicate path exists.

delegate_task confirmed master-only; each sub-agent gets its own independent 6-step budget.

Cleaned duplicated docstring/import at the top of tools/__init__.py; hardened the full-master-turn test to prove real delegation.

# 5. Final Result

Full test suite: 45 passed, 0 failures (baseline 36 before this session).